CSC300X Spring 2024 Project Status Report Name: Kennedy Ninh & Hayden Perusek

Project Name: Munder Difflin

Report Date: 04/25/2024

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Responsible | Planned Time | Spent Time | Status |
| Add homepage.   * Main section * Footer * Navigation * Etc etc | Kennedy Ninh | 2 days | 4 hours | Done |
| Design CSS theme   * Style Splash * Header themes * Picture position | Hayden Perusek | 2 days | 4 hours | Done |
| Add cart page   * Main section * Footer * Navigation | Kennedy Ninh | 3 days | 1 day | Done |
| Add product page   * Main section * Footer * Navigation | Kennedy Ninh | 3 days | 1 day | Done |
| Add detail page.   * Main section * Footer * Navigation | Hayden Perusek | 3 days | 1 day | Done |
| Create SQL code   * Write create tables * Write drop tables | Kennedy Ninh | 2 days | 1 day | Done |
| Create ER Diagram   * Create ER Diagram | Hayden Perusek | 2 days | 1 day | Done |
| Implement Backend for Customer | Kennedy Ninh | 10 days | 3 days | Done |
| Implement Backend for Admin | Hayden Perusek | 10 days | 3 days | Done |
| Incorporate API | Hayden & Kennedy | 2 days | 1 day | Done |
|  |  |  |  |  |